SCOPE OF WORK FOR ECOLOGY/BIODIVERSITY CONSULTANT

Duration: July 2022 – May 2023

As a part of actioning the ‘Climate Action Plan’, WRI, India is working on the ‘Urban greening’ of which following are the projects that are initiated:

‘Mumbai Green Yodha’: It is an initiative which is launched to engage citizens in the greening process by following a scientific and ecological approach. This includes conserving existing green areas and planting with a plan to increase biodiversity. We are working with the Garden department, BMC; Youth groups; RWAs; and an outreach partner Radio Mirchi for increasing citizens’ contribution towards climate adaptation. 5 pilot sites are proposed as a part of this programme.

‘Greening in Vulnerable Communities’: We are working in partnership with Tata Institute of Social Science (TISS), and Youth for Unity and Voluntary Action (YUVA), on a project that aims to pilot greening projects with nature-based solutions through participatory and community-led processes, addressing the most environmentally and socially vulnerable wards of Mumbai. 6 pilot sites are being finalised for planning and implementation.

| Sr. no. | Project name | Ward | Site | Area | Reservation on DP | Intervention |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Green movement | K/West | Veera Desai Road & Captain Samant Marg, Andheri (West) | 49085.8 | RG & Garden | Urban forest |
| 2 | Green movement | R/Central Ward | C.T.S. No. 7(pt.) near Lokmanya Tilak garden, Old MHB Colony, Gorai Road, Borivali (West) | 4864.66 | Garden | It is adjacent to the mangroves and to be developed as a mangrove forest/park. |
| 3 | Green movement | R/Central Ward | CTS No. 15, L.T. road, Near Gorai BEST Depot, next to Shanti Daan Ashram, Gorai, Borivali (W), Mumbai-400091 | ≈5000 | Solid Waste Management Department | Conservative surgery: The existing green cover can be conserved and enhanced. Educational tours similar to Maharashtra Nature Park proposed. |
| 4 | Green movement | M/West Ward | Ever shine PAP complex, Chembur | ≈15000 | RG | Plantation to enhance creek ecology. Design to withstand high footfall from the adjoining area. |
| 5 | Greening in vulnerable communities: TISS | M/East Ward | Deen Dayal Upadhyay Maidan (Lal Maidan), Near Shahji Nagar Municipal School, Cheeta Camp, Trombay | 6300 sq.m | Play Ground(PG) | Perimeter planting along the maidan. Urban forest on triangular unaccessible patch. |
| 6 | Greening in vulnerable communities: TISS | M/East Ward | Shahji Nagar Municipal School , Cheeta Camp, Trombay | 800 sq.m | School | Roof top nursery, perimeter planting, water harvesting and reuse, waste water recycling, composting, integrating urban greening strategies as part of school curriculum |
| 7 | Greening in vulnerable communities: TISS | M/East Ward | Karbala Maidan and behind D sector, Near D sector Cheeta Camp, Trombay | 3499 sq.m | Play Ground(PG) | Develop the space as an inclusive open space for women, kids and old age groups, plant mangrov associates and Experiment with Joint forest management for livelihood and conservation of mangroves |
| 8 | Greening in vulnerable communities: YUVA | M/East Ward | Lal Maidan, Off DP Road, Behind bldg 22, Lallubhai compound | 3320 sq m | Rehab and Resettlement colony | De- paving, Perimeter planting |
| 9 | Greening in vulnerable communities: YUVA | M/East Ward | Open Space behind bldg no. 18, Lallubhai compound | 1222 sq m | Rehab and Resettlement colony | Perimeter planting |
| 10 | Greening in vulnerable communities: YUVA | M/East Ward | Open gardens behind Bldg 12, 8 and 54, Lallubhai compound | 309 sq m, 313 sq m, 817 sq m | Rehab and Resettlement colony | Perimeter planting, with water recycling. Additionally, clear debris |
| 11 | Greening in vulnerable communities: YUVA | P/North Ward | Plot in front of Dr. Babasaheb Ambedkar Samajik Vikas Kendra, Amujwadi | 105 sq. m. | R&R | Perimeter Planting |
| 12 | Greening in vulnerable communities: YUVA | P/North Ward | Millat Ekta Welfare Ground, Ambujwadi | 60 sq. m. | SDZ | Perimeter Planting |

- Provide technical support and expertise for species selection, process of planting/conservation based on its broader ecological context and after soil/water testing.

- Review draft greening policy for Mumbai and respond on the review document.

- Identification of baseline species on site and make a list.

- Review landscape designs by partner institutions

- Advice on community engagement models for long term sustenance of trees

- Flagging practices or methods that are detrimental to the biodiversity

- Advice on quality of water needed for watering plants and possibilities of using recycled water.

- Advice on aiding biodiversity (insects, birds, terrestrial animals) to co-exist in an urban environment

- Give your input and feedback in stakeholder workshops conducted during the period of the projects.

- Support in knowledge sharing and awareness activities with the community.